Project Plan: Cloud-Based Hospital Management System (Option C)

Project Objective: To design, implement, and deploy a scalable, secure, cloud-native Hospital Management System, fulfilling all requirements of our Cloud Computing assignment.

Proposed Tech Stack:

- Frontend: React.js (with Tailwind CSS for UI)

- Backend: Java Spring Boot (REST APIs, Spring Security)

- Database: MySQL (Cloud SQL / AWS RDS)

- Storage (Medical Images): AWS S3 or Azure Blob Storage

- Virtualization/Deployment: Docker (Containerized Microservices) deployed on AWS/Azure Free Tier.

Proposed Team Roles & Responsibilities

(Note: We can adjust these based on everyone's strengths. The assignment requires clearly defined responsibilities for peer evaluation.)

- Member 1: Cloud Architect & Technical Writer

  - Handles Part 1 (Conceptual Analysis) & Part 2 (Infrastructure Design).

  - Draws the professional architecture diagram and calculates the basic cost estimation.

  - Takes charge of compiling and formatting the final 4000-6000 word report.

- Member 2: Backend Developer & DevOps

  - Develops the Spring Boot REST APIs (Part 5 - Programming Model).

  - Handles Docker containerization and deploys the backend to the cloud VM/Container (Part 3 - Virtualization).

- Member 3: Frontend Developer & UI/UX

  - Develops the React web application.

  - Integrates the frontend with the backend REST APIs.

  - Ensures Role-Based Access Control (Admin, Doctor, Patient) works smoothly on the UI.

- Member 4: Database Admin & Security/QA

  - Sets up the Cloud Database (MySQL) and Object Storage (S3) for medical imaging (Part 4).

  - Configures IAM rules, security groups, and encryption (Part 6).

  - Conducts basic load testing using Postman or similar tools (Part 7).

Execution Timeline (Action Plan)

Phase 1: Planning & Design (Target: Part 1 & 2 - 35 Marks)

- Define the cloud paradigm benefits, risks, and justifications for the hospital system.

- Design the complete cloud architecture (Compute, VPC, Storage, DB, Auto-scaling).

- Output: Finalized Architecture Diagram and Cost Estimation Table.

Phase 2: Core Development (Target: Part 4 & 5 - 35 Marks)

- Generate base code (Frontend & Backend) and set up the GitHub repository.

- Develop core modules: User Authentication (JWT), Patient Records, and Appointment Scheduling.

- Set up Cloud SQL (MySQL) and connect the Spring Boot backend.

- Implement AWS S3 (or mock interface) for X-ray/Medical Image storage.

- Output: Working local application and API Postman tests.

Phase 3: Cloud Deployment & Security (Target: Part 3, 6, 7 - 30 Marks)

- Write Dockerfile for frontend and backend.

- Deploy containers to the cloud (Demonstrating system/network virtualization).

- Configure IAM, Firewalls (Security Groups), and HTTPS.

- Run a basic performance/load test to identify system limits.

- Output: Live system accessible via a public IP/URL.

Phase 4: Final Deliverables & Polish

- Complete the Project Report (ensure APA referencing and < 20% plagiarism).

- Update the GitHub README with clear setup instructions.

- Prepare the 15-20 minute group presentation and rehearse the live demo.

Immediate Next Steps for the Group:

- Confirm if everyone agrees with this Tech Stack (React + Spring Boot) and Option C.

- Assign the 4 Roles mentioned above.

- Set up the GitHub repository and invite all members.

- Schedule a brief meeting to start drafting the Conceptual Analysis and Architecture Diagram.